## Slide 1
ANONYMIZED AZURE INCIDENT CASE STUDY
When authentication succeeded—
and production still failed
Identity selection, exception containment, and single-worker resilience
Executive + technical briefing
Notes: Open with the apparent contradiction: the workload obtained a token, yet the application still failed.
[Sources]
- Internal RCA: Production portal Schema Registry authorization crash loop (sanitized case-study basis).
[/Sources]

## Slide 2
ANONYMIZED AZURE CASE STUDY
One dependency caused a full outage
02
Users completed interactive sign-in, but the portal failed during post-login dependency bootstrap. A single serving process left no healthy instance to absorb the failure.
16
process exits
Each exit carried the same authorization and unhandled-rejection signatures.
≈2h 40m
crash loop
The platform restarted an unchanged application and credential environment.
1
serving worker
Every process failure removed the workload’s only serving capacity.
Notes: Use the metrics to establish scale without exposing client-specific times, dates, or resource names.
[Sources]
- Internal RCA: Customer and business impact; incident timeline; confirmed exit-code-1 events.
[/Sources]

## Slide 3
ANONYMIZED AZURE CASE STUDY
The first failure hid behind louder symptoms
03
What users and operators saw
• Post-login application bootstrap failed
• Latency and HTTP errors rose
• Plan CPU climbed during repeated warm-up
• The service appeared to ‘randomly’ restart
What initiated the sequence
Schema Registry denied
SchemaGroupRead / SchemaRead
The rejected Promise was not contained. It reached the runtime boundary, the main process exited with code 1, and the platform then restarted it.
Notes: Emphasize ordering: authorization rejection, unhandled rejection, process exit, then platform restart.
[Sources]
- Internal RCA: Detection; findings 1–3 and 6–8.
[/Sources]

## Slide 4
ANONYMIZED AZURE CASE STUDY
Restarts repeated the defect
04
T+0
Authorization rejected
The schema read failed; the unhandled rejection was immediately followed by exit code 1.
T+minutes
Restart loop
Fifteen more exits followed. Every exit minute carried the same paired signatures.
T+≈2h 40m
Recovery activated
A release explicitly selected managed identities. The following hour was clean.
Notes: The relative timeline intentionally removes client dates and clock times while preserving causal order and duration.
[Sources]
- Internal RCA: Incident timeline; recovery validation.
[/Sources]

## Slide 5
ANONYMIZED AZURE CASE STUDY
A valid token entered the wrong authorization path
05
Environment credential
is available
Default chain selects
first successful credential
Identity provider
issues a valid token
Target service denies
required data action
Rejected Promise
is not contained
Main process exits
with code 1
Platform restarts
the same state
unchanged credential + code path
Notes: Walk left-to-right across authentication and authorization, then down into application failure and platform recovery.
[Sources]
- Internal RCA: Causal chain; final root-cause statement.
- Microsoft Learn: https://learn.microsoft.com/en-us/azure/developer/javascript/sdk/authentication/credential-chains
[/Sources]

## Slide 6
ANONYMIZED AZURE CASE STUDY
A valid token ended credential fallback
06
The behavior looked random only because each new process reran the same initialization. The credential chain itself followed a defined order.
1
Environment credential
A complete secret-backed credential was available to the workload.
→
2
Token acquisition
Authentication succeeded, so the default chain returned the token.
→
3
Managed identity skipped
The chain did not continue because token acquisition had not failed.
Authorization is a separate decision
The target service accepted the token’s issuer but denied the principal’s data-plane action. That denial does not trigger credential fallback.
Token issued ≠ resource authorized
Notes: This is the pivotal technical lesson: credential-chain fallback is about acquiring a token, not retrying RBAC authorization with another principal.
[Sources]
- Microsoft Learn: https://learn.microsoft.com/en-us/azure/developer/javascript/sdk/authentication/credential-chains
- Microsoft Learn: https://learn.microsoft.com/en-us/azure/developer/javascript/sdk/authentication/best-practices
[/Sources]

## Slide 7
ANONYMIZED AZURE CASE STUDY
Four evidence streams isolated the cause
07
Platform lifecycle
Exit code 1 occurred before each platform restart. The platform reacted to failure; it did not initiate the first restart.
Application signatures
Every exit minute paired the Schema Registry authorization error with an unhandled Promise signature.
Identity + RBAC
A service principal obtained tokens but lacked the required data action. The intended managed identity was already authorized.
Metrics + control plane
Capacity was not exhausted before the first exit, and no deployment, restart, RBAC, identity, or scale change preceded it.
Notes: The RCA did not rely on a single symptom. It correlated lifecycle, application, identity, authorization, metric, and control-plane evidence.
[Sources]
- Internal RCA: Evidence collected; confirmed findings; factors ruled out.
[/Sources]

## Slide 8
ANONYMIZED AZURE CASE STUDY
Explicit credentials fixed the loop
08
The recovery release replaced the ambient default chain with dependency-specific ManagedIdentityCredential instances: one for schema access and one for event publishing.
16 → 0
container exits
No further main-process exits during the immediate validation window.
2 → 0
paired signatures
Schema authorization and unhandled-Promise signatures both disappeared.
≈112s → ≈6s
average response
Rounded sample comparison; HTTP 5xx also returned to zero.
High confidence for stopping this crash loop; longer soak, source review, and resilience testing were still required.
Notes: Avoid overclaiming: the one-hour validation proved immediate recovery, not complete long-term resilience.
[Sources]
- Internal RCA: Resolution and recovery validation.
[/Sources]

## Slide 9
ANONYMIZED AZURE CASE STUDY
Four controls prevent recurrence
09
1 Identity intent
Use explicit credential classes and dependency-specific identity selectors. Remove unused ambient credentials after dependency review.
2 Failure containment
Catch authorization failures at the dependency boundary. Do not cache rejected initialization indefinitely; recover intentionally.
3 Correlated detection
Alert on error → unhandled rejection → exit → restart, and verify the principal used without logging secrets or tokens.
4 Availability design
Validate session behavior, health checks, and multi-instance operation. Scale reduces blast radius but does not fix identity defects.
Notes: Present the controls as layers. Identity correction is necessary but insufficient without error containment, observability, and availability design.
[Sources]
- Internal RCA: Corrective and preventive actions; recommended implementation sequence.
- Microsoft Learn: https://learn.microsoft.com/en-us/azure/developer/javascript/sdk/authentication/best-practices
[/Sources]

## Slide 10
REUSABLE LESSON
Restarts recover transient failures—
not deterministic defects
Make identity selection explicit
A production workload should not let unrelated ambient credentials compete for a known dependency.
Contain permanent dependency failures
A predictable authorization denial must not accidentally terminate the whole process.
Design for evidence and survival
Correlated telemetry finds the first failure; multiple healthy instances reduce process-level blast radius.
Architecture review prompt: Which credentials can this workload select, and what happens when a critical dependency returns 403?
Notes: Close by converting the incident into two review questions: identity determinism and controlled failure behavior.
[Sources]
- Internal RCA: Lessons learned; residual risk; validation and acceptance criteria.
[/Sources]